# Master Data: Adding Global + Tenant Scope

Solution Design & Implementation Guide

Status: Draft for review    |    Date: 2026-07-14    |    Scope: minimal-impact change

Note: The described Master Data system is not in the current repository, so this guide is written from your description + multi-tenant best practice. Confirm the assumptions before implementing.

# 1. Goal (in one line)

Let master data be either GLOBAL (one copy shared by every tenant) or TENANT (owned by a single tenant), with the smallest possible change and full backward compatibility.

Global data = maintained once, centrally (e.g. countries, currencies, standard categories).

Tenant data = today's behaviour, unchanged.

Each tenant sees: Global data + its own Tenant data, merged.

# 2. Concept: before vs. after

Figure 1 — Today only Tenant scope exists; after the change, Global data is shared and merged with each tenant's own data.

# 3. Where it lives (architecture)

Metadata (definitions & fields) stays in the ag schema and does NOT change. Only the MasterDataRecord table in the products schema gains scope. Same database, same two-schema layout.

Figure 2 — One physical database, two schemas. Only products.MasterDataRecord changes.

# 4. Core idea (why it is minimal)

Add one Scope column and make TenantId nullable. Everything else derives from these two columns:

Scope = Global  ->  TenantId IS NULL      (shared by all tenants)
Scope = Tenant  ->  TenantId = <tenant>    (today's behaviour)

The new column defaults to Tenant, so every existing row auto-migrates to Tenant scope — no data backfill, no behaviour change.

# 5. How a tenant reads data

Figure 3 — One query returns Global + Tenant rows; a merge step lets a tenant row override a global row with the same key.

# 6. Implementation guide (step by step)

Figure 4 — Five implementation steps, backward compatible at every stage.

## Step 1 — Database migration (products.MasterDataRecord)

ALTER TABLE products.MasterDataRecord
    ADD Scope TINYINT NOT NULL
    CONSTRAINT DF_MDR_Scope DEFAULT (2);   -- 2 = Tenant (existing rows)

ALTER TABLE products.MasterDataRecord
    ALTER COLUMN TenantId UNIQUEIDENTIFIER NULL;

ALTER TABLE products.MasterDataRecord
    ADD CONSTRAINT CK_MDR_Scope_Tenant CHECK (
        (Scope = 1 AND TenantId IS NULL) OR
        (Scope = 2 AND TenantId IS NOT NULL));

Uniqueness — natural key unique per scope bucket (filtered indexes):

CREATE UNIQUE INDEX UX_MDR_Tenant_Key
  ON products.MasterDataRecord (DefinitionId, TenantId, Code) WHERE Scope = 2;

CREATE UNIQUE INDEX UX_MDR_Global_Key
  ON products.MasterDataRecord (DefinitionId, Code) WHERE Scope = 1;

## Step 2 — Model + read filter (EF Core example)

public enum MasterDataScope : byte { Global = 1, Tenant = 2 }

public class MasterDataRecord {
    public Guid Id { get; set; }
    public int DefinitionId { get; set; }
    public MasterDataScope Scope { get; set; } = MasterDataScope.Tenant;
    public Guid? TenantId { get; set; }   // NULL when Global
}

Change the read in ONE place — the tenant query filter:

modelBuilder.Entity<MasterDataRecord>().HasQueryFilter(r =>
    r.Scope == MasterDataScope.Global ||
    r.TenantId == _tenantProvider.CurrentTenantId);

## Step 3 — Merge / override rule

If Global and Tenant both have the same natural key, the tenant row wins for that tenant:

var merged = rows
    .GroupBy(r => r.Code)
    .Select(g => g.OrderBy(r => r.Scope).Last())  // Tenant(2) after Global(1)
    .ToList();

## Step 4 — Guarded Global writes

Create Tenant record: unchanged (Scope defaults to Tenant, TenantId = current).

Create Global record: Scope = Global, TenantId = NULL — allowed only for a platform/admin permission (e.g. MasterData.ManageGlobal). Enforce server-side.

Read is unchanged for tenant users — they see the merged view with no new permission.

## Step 5 — Seed & rollout

Deploy the migration (default Scope = Tenant keeps current behaviour).

Deploy code with the updated read filter + merge (optionally behind a feature flag).

Enable Global authoring for admins and seed initial global data.

Rollback is safe: old read path simply stops returning Global rows; tenant data is untouched.

# 7. Impact summary (how little changes)

| Area | Change | Size |
| --- | --- | --- |
| products.MasterDataRecord | +Scope col, nullable TenantId, 1 check + 2 indexes | Small |
| ag.* metadata schema | None | None |
| Read path | 1 predicate in the central query filter | Small |
| Merge / override | 1 grouping step | Small |
| Write path | Tenant unchanged; add guarded global create | Small |
| Security | 1 new permission + server guard | Small |
| Data migration | Column default auto-backfills to Tenant | Trivial |

# 8. Decisions to confirm

"AG one" = the ag metadata schema? (assumed yes)

Collision policy: tenant-overrides-global (assumed) OR global is authoritative (reject tenant duplicates)?

Scope only DATA (recommended, smallest) OR also DEFINITIONS (tenants define their own types)?

Which role/permission may author Global data?

Is there a single central tenant query filter to amend, or per-query filters?

End of document