# AG ONE Sentiment Sales

Market Research & Lead Generation Platform

Product Proposal & Rollout Plan

Prepared for: Aventra Group Leadership
Product line: AG ONE Series — Sentiment Sales (sub-line)
Reference: Executive Chairman brief (Mohan Vasudevan) & ONE Series architecture directive (Ram Gopal Raj)
Version: 1.0 | June 2026

# 1. Executive Summary

Aventra Group requires a productized, agentic market-research capability to support the marketplace programme and digital sales efforts. Today, qualified marketing leads for LSE-listed enterprises are produced manually via Copilot and Excel. AG ONE Sentiment Sales converts this into a governed, repeatable platform aligned with the AG ONE Series architecture.

An initial build (MVP) is complete: autonomous research on top LSE companies, multi-source public-data scraping with attribution, a professional web dashboard (one view per Excel report sheet), configurable scrapers, and nine-sheet Excel export matching the Chairman's research brief. SQL Server stores all intelligence under schema sentimentsales, with Quartz scheduling for background research jobs.

Aligns with Chairman research scope: IT offshoring, budgets, technology strategy, executives, lead data.

Productized under AG ONE Series — Sentiment product line (ONE architecture: API, UI, Infrastructure, Shared, Domain).

Replaces ad-hoc Copilot prompts with audit trail, source provenance, and sales-ready exports.

# 2. Background & Business Context

## 2.1 Chairman objective (May 2026)

Act as an expert ICT and Digital market analyst: profile the top 100 London Stock Exchange (LSE) companies offshoring IT to India/Asia; capture IT budget allocation, technology strategy, and executive contacts for marketing lead generation; use public-domain sources; export to Microsoft Excel with professional dashboard formatting.

## 2.2 Programme direction

Ram Gopal Raj directed productization using the ONE Series Architecture as a sub-line of the ONE Sentiment product line, with a rollout timeline for leadership review.

## 2.3 Current state vs target

Today: Copilot-generated Excel (proof of value). Target: AG ONE Sentiment Sales — hosted application, live tracker, configurable scrapers, CRM-ready exports, and roadmap to Azure OpenAI enrichment.

# 3. Proposed Solution: AG ONE Sentiment Sales

## 3.1 Product vision

An agentic research platform that autonomously discovers, enriches, and presents LSE enterprise intelligence for sales and marketplace teams — with every fact traceable to a public source and every report mirroring the Chairman's Excel structure.

## 3.2 What has been delivered (MVP — June 2026)

| Capability | Status |
| --- | --- |
| Top 100 LSE companies by market cap, grouped by industry | Delivered |
| Offshoring status & offshore locations (India/Asia) | Delivered |
| IT budget breakdown (Capex/Opex + 10 cost categories) | Delivered |
| Technology strategy & digital maturity | Delivered |
| Executive contacts (CIO, CTO, CDO, infrastructure, cloud) | Delivered |
| Lead generation (Asia ops, partners, announcements, hiring) | Delivered |
| Public-source scrapers (Annual reports, LinkedIn, jobs, press, web, IR) | Delivered (MVP simulation + config) |
| Real-time web dashboard with live charts | Delivered |
| Sidebar views — one screen per Excel sheet | Delivered |
| Configurable scrapers (URL, max items, delays, on/off) | Delivered |
| Professional 9-sheet Excel export | Delivered |
| SQL Server persistence (schema: sentimentsales) | Delivered |
| Quartz background jobs (on-demand + daily refresh) | Delivered |
| Azure OpenAI agent enrichment | Phase 2 |
| Production HTTP scraping & licensed data feeds | Phase 2–3 |

# 4. Technical Architecture (AG ONE Series)

Five clean layers — single startup project AgoneSentimentSales.API:

API — REST controllers, SignalR hubs, DI, middleware

UI — AG ONE styling; web shell (sidebar, report views, tracker)

Infrastructure — EF Core, SQL Server, scrapers, Quartz, Excel (ClosedXML)

Shared — DTOs and constants

Domain — entities, enums, interfaces

Database: Microsoft SQL Server, isolated schema sentimentsales. Scheduling: Quartz.NET.

# 5. Chairman Research Scope — Product Mapping

## 5.1 Company identification

Web view: Company Profiles | Excel: LSE Company Profiles | Data: Rank, ticker, sector, offshoring status, locations.

## 5.2 IT budget breakdown

Web view: IT Budget Breakdown | Excel: LSE IT Budget Breakdown | All Capex/Opex categories per brief.

## 5.3 Technology strategy

Web view: Technology Strategy | Data & AI, cloud, automation, digital transformation evidence.

## 5.4 Executive contacts

Web view: Executive Contacts | LinkedIn-oriented scraper + structured roles (CIO, CTO, CDO, etc.).

## 5.5 Lead generation

Web view: Lead Generation, Outsourcing Partners | Asia subsidiaries, TCS/Infosys/Accenture partners, hiring trends, IT announcements.

## 5.6 Source transparency

Web views: Source Attribution, Scraper Activity | Every field linked to source URL, type, confidence, and scrape timestamp.

# 6. User Experience (Sales & Research Teams)

Single URL: live tracker, KPI charts, progress bar during research runs

Sidebar navigation matching Excel workbook sheets

Scraper Configuration: add sources, set URL templates ({ticker}, {company}), max posts/items per company

Export & Reports: one-click Excel download; job history

API + Swagger for integrations (CRM, marketplace catalogue)

# 7. Rollout Roadmap & Timeline (Proposal)

Indicative plan for director approval. Durations assume dedicated dev + SQL/Azure environment.

| Phase | Scope | Indicative duration |
| --- | --- | --- |
| Phase 0 — MVP (current) | Core platform, web UI, Excel export, scraper config, SQL schema, internal demo | Complete |
| Phase 1 — Pilot | Deploy to dev/UAT SQL; fix migration ops; user training; run first full 100-company job; sales pilot | 2–3 weeks |
| Phase 2 — Agent intelligence | Azure OpenAI enrichment; real HTTP scraping; rate limits & compliance | 4–6 weeks |
| Phase 3 — Production | Azure hosting, Key Vault, monitoring, RBAC, backup, SLA | 3–4 weeks |
| Phase 4 — Integrations | CRM export, marketplace catalogue API, scheduled regional expansions beyond LSE | 4–6 weeks |

## 7.1 Immediate actions (this week)

Apply database migrations on all environments (fixes missing table errors)

Internal demo to Ram / Mohan with live tracker + Excel output

Confirm pilot users from digital sales & marketplace programme

Approve Phase 1 hosting (SQL Server + API VM or Azure App Service)

# 8. Operations & Database Setup

To prevent "Invalid object name" errors (e.g. sentimentsales.ScraperConfigurations):

Start SQL Server: docker compose up -d sqlserver

Apply migrations: dotnet ef database update (see Docs/TROUBLESHOOTING.md)

Health check: GET /api/health/database

Fallback script: scripts/apply-all-schema.sql

Repository: AgoneSentimentSales under AG ONE Fixes monorepo. Branch: cursor/agone-sentiment-sales-7a47. PR #6.

# 9. Business Benefits

Faster qualified lead lists for marketplace and digital sales

Consistent methodology vs one-off Copilot sessions

Defensible research with source attribution for client conversations

Scalable to other exchanges/regions under same AG ONE platform

Foundation for AI marketplace listings powered by verified public data

# 10. Recommendation

Approve AG ONE Sentiment Sales as the productized sub-line of ONE Sentiment. Proceed with Phase 1 pilot deployment and a leadership demo using the delivered MVP. Allocate Phase 2 budget for Azure OpenAI and production-grade scraping to move from simulated to live public-source extraction.

Respectfully submitted for review ahead of the planned discussion with Mr Mohan Vasudevan and programme stakeholders.

Prepared by: Product Engineering (AG ONE Series)
For: Ram Gopal Raj | Zain Abbas Tahir | Logesh Dhanaraj
Confidential — Aventra Group